9107 Ricky Scope of Work 2026

Roof

Roof in Good Condition. Make Necessary Repairs

Repair at weather head penetration

Add flashing as needed

Remove dish

General Spec

Smoke detectors & carbon monoxide

Hauling trash

House cleaning

Interior Paint & Door Plan

Repair exterior door from kitchen

Paint interior

Ensure all interior doors & hardware are on properly

Exterior Paint Plan

Paint

Exterior

Repair siding

Seal open penetrations

Repoint mortar

New garage door

Landscaping/Arbor

Landscaping and clean yard

Trim limbs away from roof

HVAC

Furnace-2013 service

AC – 2013 service

Install thermostat

Electrical Plan

New electrical panel

GFCI in all wet locations

Plumbing

Hot Water Tank - 2016 – service

Secure hose bibs

Sewer line inspected

Flooring Plan

LVP in main living areas

Carpet in bedrooms

Keep flooring in Kitchen and baths

Kitchen

New stove

Keep cabinets stained

Hall Bathroom

New faucets

New sink stoppers

Add vent in place of heater

Misc

Ensure one window in each room opens

Remove window screens

New attic stairs or repair

Add insulation

Ensure attic fan closes properly