


1445 Robin Hood Scope of Work 2026

Roof
GAF Weathered Gray 25 Year Tab Shingle SKU214628

General Spec
Smoke detectors
Hauling trash
House cleaning
Replace all light fixtures interior & exterior
Replace one fan

Interior Paint & Door Plan
Paint ceilings, trim and wells
Knob on closet door
Remove all wall paper and stickers

Exterior Paint Plan
Caulk and paint exterior trim and siding
Caulk windows

Exterior 
Patch parge coat on foundation
Fill holes on siding & soffit
Repair damaged/rotten trim and secure loose trim, & soffit
Install rain cap on chimney
Add a striker plate to front security door 
Repair rotten soffit and touch up damaged areas

Landscaping/Arbor
Landscaping and clean yard
Trim limbs

HVAC 
Furnace- 2012 - service
AC – 2021 - service
New thermostat
Patch insulation

Electrical
GFCI in all wet locations





Plumbing
Hot Water Tank – will be New
Repair leaking valve under kitchen sink
Sewer line inspected will need to be replaced
Insulate water supply line
New handle on spigot
Ensure drain lines at washer hook up is working properly

Flooring Plan 
New LVP in front family area
New carpet in the bedrooms

Kitchen
New vent a hood
Paint cabinets 

Bathrooms 	
Reglaze tubs
New bathroom faucets
Paint the medicine cabinet 

Misc
New dryer vent
Add insulation in attic
Replace screens in attic at gable vents
Replace all blinds
Because the scope of work is developed early or before the renovation has begun, it is subject to change
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