


4955 Stacey Scope of Work 2026

Roof
Roof in good condition. Estimated on front end of lifespan
Make necessary repairs

General Spec
Smoke detectors & CO2 detector
Hauling trash – interior and exterior
House cleaning
Install fire extinguisher under kitchen sink
Install blinds where needed
Rekey lock and door handles 

Interior Paint & Door Plan
Ensure all closet doors open and close properly
Paint walls, trim and doors to match
Repair and paint ceilings
Clean and paint vents
Paint closets and closet doors in bedrooms
Secure cracked door
Secure exterior door threshold
Secure front door gaps
Install dead bolt on storage room door

Exterior Paint Plan
Paint carport ceiling and touch up siding

Exterior 
Pressure wash
Replace dryer vent
Replace broken metal siding pieces
Paint and secure all windows 
Paint front landing
Install railing on front stairwell
Repair rear stair rails
Install new rear window glass
Install chain link gate
Replace 2 crawlspace vents
Secure carport post
Replace rotten wood on front door
Secure conduit at back of house




Landscaping/Arbor
Landscaping and clean yard
Clear brush in back yard
Install flower bed

HVAC 
Furnace- will be new
AC – will be new
New filter
AC Cage

Electrical Plan
Replace light bulbs that are not functional
Install all GFCI in all wet locations
Secure outlets
Replace 3 exterior lights
Repair double tapping at breaker
Install panel box cover

Plumbing
Hot Water Tank – will be new
Sewer line inspected - ok add clean out
Replace shower heads
Repair leaking water heater supply line and valve

Kitchen
Paint cabinets outside
Paint board under sink
Patch drywall under sink
Secure cabinets and drawers
Clean out cabinets
Install vent a hood and cabinets above
Caulk sink

Hall Bathroom 	
Replace toilet seats
Paint vanity
Replace light fixture
Glaze tub
Caulk tub and toilet
Paint medicine cabinet

Misc
Ensure one window in each bedroom opens
Spray kilz on moist areas
Replace broken cinderblocks

Because the scope of work is developed early or before the renovation has begun, it is subject to change
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